Phase 2 Readiness & Decisions

Advisor Meeting Prep — Adrian Molofsky — March 31, 2026

# Current Status

Phase 1 (behavioral metrics) is complete. Ran 8 models across 4 datasets, 10 repetition levels (1–100), 6 behavioral metrics per step. All logged to W&B. Key finding: behavioral degradation is rare and model-specific — only Llama-3.1-8B on TRAM arithmetic shows clear accuracy collapse (25.8% → 12.6% by rep 5). Most models are stable through 100 repetitions.

# Decisions Made (for discussion)

## 1. Final Model Set (4 models)

| Model | Params | Role | SAE Coverage |
| --- | --- | --- | --- |
| Llama-3.1-8B-Instruct | 8B | Degradation case (strongest signal) | Goodfire, andyrdt, Llama Scope |
| Qwen3-8B | 8B | Cross-family comparison, warm-up effect | None (activation probes) |
| Qwen3-30B-A3B | 30B/3B active | MoE architecture, stable baseline | None (activation probes) |
| DeepSeek-R1-Distill-Qwen-7B | 7B | Reasoning-distilled, think vs no-think | AIRI-Institute SAE-Reasoning |

Dropped: gemma-2-2b (at chance), Qwen2.5-3B (redundant), pythia-70m & gpt2 (controls only, at chance). Kept in Phase 1 tables as baselines.

## 2. Revised Dataset Lineup (all temporal)

| Tier | Dataset | N | What it tests |
| --- | --- | --- | --- |
| Low-stakes | TRAM ordering (NEW) | 29,452 | Simple temporal sequencing: which event came first? |
| Medium-stakes | TRAM arithmetic | 15,584 | Temporal computation: time/date math |
| High-stakes | MedQA temporal curated | 128 | Safety-critical temporal planning decisions |

Dropped: AG News (not temporal), MBPP (not temporal, scoring issues with 0% accuracy). All three tiers are now temporal reasoning at increasing difficulty.

## 3. Paper Narrative

"We investigate whether LLMs exhibit predictable internal degradation during sustained repetitive temporal reasoning sequences, and whether activation probes and SAEs can detect degradation signals before they manifest behaviorally."

- Breadth: Activation probes across all 4 models for behavioral vs. internal degradation comparison

- Depth: SAE feature analysis on Llama-8B (degradation case) and DeepSeek-R1 (reasoning case)

- Core contribution: Precursor gap — probes detect representational drift before behavioral outputs degrade (or even when they never degrade)

# Phase 1 Key Results

| Model | TRAM acc (rep 1) | TRAM acc (rep 8) | MedQA acc | Pattern |
| --- | --- | --- | --- | --- |
| Llama-3.1-8B | 25.8% | 13.2% | 61.7% | DEGRADES |
| Qwen3-8B | 15.6% | 29.6% | 60.2% | WARMS UP |
| Qwen3-30B-A3B | 33.4% | 37.4% | 68.0% | STABLE |
| DeepSeek-R1 (no think) | 6.2% | 6.2% | 0.8% | NEEDS CoT |

Llama format compliance on TRAM also collapses: 98.4% → 33.2% by rep 8. Response length balloons from 3 to 48 tokens. Entropy drops (model gets more confident as it gets worse).

# Phase 2 Plan (activation analysis)

Target completion: April 12

- Extract activations on benchmark datasets (TRAM ordering, TRAM arithmetic, MedQA) for all 4 models at each repetition level. Current activation runs used synthetic prompts — need to align with the datasets where we measured behavioral degradation.

- Train two new probe types: (a) step-number probe (predict repetition position), (b) degradation-threshold probe (binary: has performance dropped >5% from baseline). Both logistic regression on residual stream activations at each layer.

- Precursor gap analysis: At what rep does the degradation probe predict "degraded" vs. when does behavioral accuracy actually drop? For Llama-TRAM: behavioral onset at rep 3–5, looking for probe signal at rep 1–3.

- Layer-wise analysis: Which layers carry the degradation signal earliest? Run probes at all extracted layers per model.

- SAE deep dive (Llama + DeepSeek): Identify specific SAE latents that track degradation. Compare with Goodfire’s reasoning features for DeepSeek.

- DeepSeek thinking-enabled comparison: Re-run DeepSeek with CoT enabled to test whether reasoning chains protect against degradation.

# Timeline to NeurIPS (May 7)

| Dates | Deliverable | Status |
| --- | --- | --- |
| Mar 30 – Apr 5 | Re-run Phase 1 behavioral on TRAM ordering (new low-stakes). Extract activations on benchmarks for 4 models. | THIS WEEK |
| Apr 6 – 12 | Train probes, precursor gap analysis, layer-wise results. SAE feature analysis on Llama + DeepSeek. | Planned |
| Apr 13 – 19 | Light Phase 3: one cross-domain probe transfer experiment. Figures and tables for paper. | Planned |
| Apr 20 – 27 | Full paper draft. Introduction, methods, results, discussion. | Planned |
| Apr 28 – May 7 | Revision, co-author review, polishing, submission. | Planned |

# Questions for Advisor

- Narrative framing: Should we lead with "temporal reasoning degradation" specifically, or "patience degradation under repetitive tasks" more broadly? The temporal framing is cleaner with all-temporal datasets, but the actual degradation mechanism may not be temporal-specific.

- MedQA sample size: 128 examples after triple-filtering. Should we relax the filter to ~452 for more statistical power, or is 128 defensible given the rigorous curation?

- Null results framing: 3 of 4 models show no behavioral degradation. Is the precursor gap story strong enough if it rests primarily on Llama’s degradation + hidden drift in stable models?

- Phase 3 scope: Given the timeline, should we cut Phase 3 (cross-domain) entirely and focus on a stronger Phase 2, or is one transfer experiment needed for the paper?

- Phase 4 (interventions): Activation steering, context refresh, prompt restructuring — is any of this feasible by May 7, or defer entirely to camera-ready / follow-up?